HealthConnect Clinic — No-Show Prediction

Week 5 Project Summary

# 1. What Was Planned for Week 5

Building on the Week 4 problem definition, the plan was to prepare the appointment data for modelling, engineer features that better express patient risk, define a leakage-safe train/test strategy, train a baseline classification model, and evaluate it with standard classification metrics establishing a reliable first result rather than a tuned final model.

# 2. What Was Actually Completed

- Cleaned and prepared the dataset (structural missing-value handling, consistency checks re-confirmed on the full 5,000-row dataset, categorical/leakage review) without modifying the original CSV.

- Produced eight decision-linked visualisations (target distribution, distributions, boxplots, count plots, no-show-rate breakdowns, correlation heatmap) each tied to a specific preparation or modelling decision.

- Engineered four new features: historical_no_show_rate, is_new_patient, is_weekend, and lead_time_bucket.

- Implemented a patient-grouped 80/20 train/test split (GroupShuffleSplit on patient_id), confirmed zero patient overlap between the two sets.

- Trained a Logistic Regression baseline and a Random Forest comparison model inside a single leakage-safe preprocessing pipeline (median imputation, scaling, one-hot encoding fit only on the training fold).

- Evaluated both models against a majority-class dummy baseline using accuracy, precision, recall, F1, confusion matrices and ROC-AUC, and interpreted the results (coefficients / feature importances).

# 3. Key Findings and Development Outcomes

Both models beat the naive baseline on the metrics that matter. Logistic Regression and Random Forest each reach ~63% accuracy and ~0.68 ROC-AUC, versus 0.50 accuracy and 0.50 ROC-AUC for a majority-class baseline.

The two models perform almost identically. Logistic Regression edges ahead on recall, Random Forest edges ahead on precision and ROC-AUC, but the difference is small — suggesting the relationship between the engineered features and the outcome is close to linear, so Logistic Regression is preferred as the Week 6 baseline for its interpretability.

The strongest predictors confirm Week 4's exploratory findings. historical_no_show_rate, previous_no_shows, and booking_lead_days (including its bucketed form) dominate both the Logistic Regression coefficients and the Random Forest feature importances; demographic and reminder-related features contribute comparatively little.

A metric pitfall was caught and documented. the majority-class baseline's F1-score (0.667) is numerically higher than either real model's, purely because it always predicts the majority class on a near-balanced test set, a reminder to read F1 alongside accuracy/ROC-AUC rather than on its own.

# 4. Major Challenges Encountered

- Confirming that the split was genuinely leakage-safe required explicitly checking for patient overlap after grouping, rather than assuming GroupShuffleSplit alone was sufficient evidence.

- Interpreting an unexpectedly high dummy-baseline F1-score required digging into why (imbalanced trade-off between recall and precision at the extreme), rather than reporting the number without comment.

- The two open data-quality questions from Week 4 (Sunday appointments; waiting_time_minutes timing) remain unresolved, since they require a business-owner decision rather than further analysis - Week 5 worked around them conservatively instead of waiting for resolution.

# 5. Important Decisions Made and Why

- Retained the Sunday-appointment rows rather than dropping ~15% of the data on an unconfirmed assumption; flagged appointment_day results near Sunday as lower-confidence instead.

- Dropped waiting_time_minutes entirely as a feature after re-confirming on the full dataset that it is populated even for appointments that never happened and shows no relationship with the outcome.

- Chose a patient-grouped split over a random split, since 5,000 rows come from only 1,696 unique patients and a random split risked leaking a patient's own history between train and test.

- Selected Logistic Regression as the preferred baseline over the near-equally-performing Random Forest, prioritising interpretability for non-technical clinic staff given the performance gap was negligible.

# 6. Changes to the Week 4 Approach

The core problem definition, target variable, and cancellation-handling decision from Week 4 were confirmed unchanged. One refinement was introduced: appointment_id and patient_id were formally documented as identifiers rather than candidate features (implicit before, made explicit here), and booking_date/appointment_date were dropped as raw model inputs in favour of the already-derived booking_lead_days and appointment_day, to avoid the model learning spurious patterns tied to specific calendar dates.

# 7. Remaining Work

- Resolve the Sunday-appointment and waiting_time_minutes data-quality questions with the project/business owner.

- Cross-validate both models with GroupKFold instead of relying on a single train/test split.

- Tune the classification threshold and Random Forest hyperparameters against the clinic's actual cost trade-off.

- Compare the patient-grouped split against a time-based split, given the model's real deployment use-case is predicting future appointments.

- Run a fairness check on model error rates across gender and age_group before any deployed use.

- Design a lightweight approach for the ~5% of appointments that end in cancellation, which this model does not cover.

# 9. Proposed Focus for Week 6

Prioritise resolving the two outstanding data-quality questions, then strengthen the evaluation (cross-validation, threshold tuning, time-based split comparison) before considering the baseline reliable enough to build further deployment-facing work on top of. In parallel, begin the fairness audit and the cancellation-handling design, so Week 6 produces a more robust, more completely-evaluated model rather than only an entrenched version of the Week 5 baseline.